## Slide 1: DVA313 – Software Engineering 2: Project Teamwork

## Slide 2: Headlines
INTRODUCTION
GROUP BACKGROUND AND AMBITION
PRE-PLANNING
DISCUSSIONS
QUESTIONS
DOCUMENTATION

## Slide 3: INTRODUCTION
PROJECT 5: A CLOUD-NATIVE PERFORMANCE MONITORING SYSTEM
CLIENT : RISE - RESEARCH INSTITUTES OF SWEDEN

## Slide 4: The goal of the project is to develop a cloud-native software system which monitors the performance of a virtual machine or container running on a hypervisor. The performance information should be written to a log file but also visualized through a dashboard where the user can configure the monitoring. Suggested technology: This system could be implemented on Xen virtualization technology (hypervisor) and OpenStack open-source cloud platform. Alternatively, it could be implemented on Amazon cloud platform (AWS).
PROJECT DESCRIPTION

## Slide 5: 1.Roland Plaka 2.Gezim Cako 3.Sandra Eriksen 4.Ville Svensson 5.Gunnar Andersson 6.Emil Larsson 7.Johan Karlsson
GROUP MEMBERS

## Slide 6: Emil Larsson – DVP, and ambition level 3 Ville – DVP, ambition level 5 Gunnar – DVP, ambition level 5 Roland – Security and Network, ambition level 5 Gezim – Informatics, Economics, and database experience ambition level 5 Sandra – DVP – ambition level 3 Johan – DVP, ambition level 3
GROUP BACKGROUND AND AMBITION

## Slide 7: 09.11.2020-Online Meeting (13:00 - 16:00): 1.Introduction between group members 2.Contacting with the client and awaiting an answer regarding setting up a meeting. We need more information regarding the actual assignment from the client before we can divide the work Decisions: 1.Project Manager : Emil Larsson 2.Daily Communication Channel : Discord Application
PRE-PLANNING

## Slide 8: 10.11.2020-Physical Meeting on Campus (14:15-16:15): Decisions: Platforms we will use are: 1.git for version control, Github for hosting 2.Discord for communication 3.Trello for project overview/scheduling 4.Google Drive for storage of documents Main Roles 1.Project Manager : Emil Larsson 2.GitHub Manager: Gunnar Andersson
PRE-PLANNING

## Slide 9: 1. The role distribution will be done after the meeting with the client. 2. We will start with project scheduling and planning phase.
DISCUSSIONS

## Slide 10: If we decide to have a scrum master is it best if the project manager is the scrum master as well? Are there any additional roles that you recommend for this project type? Is there a template for how we should handle the documentation? In project planning should we just include the technical part or is it important to include more general areas?
QUESTIONS

## Slide 11: 1.Project manager prepared the meeting protocol. 2.We will have a weekly meeting resume, reporting our tasks done, in process and to be done.
DOCUMENTATION